**Homepage Timesheet**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Responsible | Planned Time | Time spend | Status |
| Outline | Trinity | 2 hours | 1 hour | Done |
| Footer | Raven | 2 hours | 2 hours | Done |
| Splash | Trinity | 2 hours | 1 hour | Done |
| Navigation | Trinity | 3 hours | 3 hours | Done |
| Search | Raven | 30 minutes | 30 minutes | Done |
| Github | Both | 3 hours | 10 hours |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

**Product Pages**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Responsible | Planned Time | Time spend | Status |
| nav | Trinity | 30 min | 1 hour | Done |
| Product List | Trinity | 20 min | 2 hours | Done |
| Deails Page | Trinity | 30 min | 2 hours | Done |
| Cart | Trinity | 45 min | 2 hours | Done |
| Restyle | Trinity | 30 minutes | 34 minutes | Done |

**ADMIN**

CSC300X Spring 2024 Project Status Report

Name: Trinity Boler

Project Names: Shany’s Delights

Date: March 1, 2024

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Planned Time | Time spend | Status |
| Bulk layout | 1 h | 45 min | Done |
| Product Edit Layout | 1 hour | 1hour | Done |
| Styling | 1 hours | 1.5 hours | Done |
| More Styling | 30 min | 45 min | Done |
| Nav | 5min | 10min | Done |

**SQL**

CSC300X Spring 2024 Project Status Report

Name: Trinity Boler

Project Names: Shany’s Delights

Date: April 5, 2024

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Planned Time | Time spend | Status |
| Data base | 30 min | 1h 30min | Done |
| Schema | 30 min | 1hour | Done |
| Drop Table | 20min | 20min | Done |

**Backend Implementation**

CSC300X Spring 2024 Project Status Report

Name: Trinity Boler

Project Names: Shany’s Delights

Date: April 17, 2024

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Planned Time | Time spend | Status |
| Node and folder | 1 min | 2h 30min | Done |
| Connecting ends | 30 min | 4hour | Done |
| Displaying | 30min | 3h | Done |